CSDA Capital Improvement Project Update

Important Dates:

- Monday, April 6th. Construction starts (CAA Spring break 4/6-10)

- Monday, April 13th.  CAA access will only be through the sanctuary lobby entrance.  Meaning student drop-offs and pickups, and any other CAA visits (parents, deliveries, etc.) will be at this entrance temporarily.

The following is the planned sequence of the projects:

- Total renovation of the two restrooms in the gym entrance area.  The gym entrance and a portion of the lobby area will be temporarily closed until the restrooms are completely finished.  The school’s students, faculty, and staff will be using the two restrooms in the sanctuary lobby area.

- The only time the gym entrance lobby will be used is during the Hope Food Pantry food distribution on Sundays.

- After the restrooms in the gym areas are completed, next the two restrooms in the sanctuary lobby will be totally renovated.  The congregation will use the newly renovated restrooms in the gym entrance area during the work.

- Painting, flooring replacement in the following areas: corridors around the sanctuary, choir room, and in the office/pastor study area.

- Sanctuary platform expansion and upgrade

- Parking lot resurfacing

- Exterior painting in the front of the building